PHARMA-AI

Product Requirements Document
Team Task Board & Roadmap

Updated: March 16, 2026  |  Sprint 1-6  |  Stages 1-3 + AI Agent

# Team Overview

| Member | Role | Focus |
| --- | --- | --- |
| Rishav | Full-Stack Lead | Backend architecture, AI services, docking, agent |
| Shantanu | Frontend Specialist | UI/UX, 3D viewers, network graphs, chat UI |
| Aditya | QA & Docs Lead | Testing, CI/CD, Docker, security audit |
| Ani | Product Engineer | UX design, agent UX, clinical UX, feature strategy |
| Vaibhav | Data Engineer | ChEMBL/BindingDB pipelines, ML model serving, caching |
| Himanshu | Database & Data | Drug DB expansion, dataset curation, validation sets |

# Rishav — Full-Stack Lead & Security (17 Tasks)

Owns backend architecture, core API services, and the AI engine pipeline. Rishav is the technical backbone — every new feature starts with his API.

## Sprint 1-2: Foundation

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| R-1 | Refactor server.py into modular files (routes/, models/, services/) | Critical | Medium | [ ] |
| R-2 | SMILES validation before AI API | Critical | Easy | [ ] |
| R-3 | API rate limiting (slowapi) | Critical | Easy | [ ] |
| R-4 | Input sanitization against injection | Critical | Easy | [ ] |
| R-5 | AI API retry with exponential backoff | Medium | Medium | [ ] |
| R-6 | Environment security audit | Critical | Easy | [ ] |

## Sprint 3-4: Stage 1 Enhancement + Stage 2

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| R-7 | RDKit descriptor engine — MW, LogP, TPSA, Lipinski, pKa | Critical | Medium | [ ] |
| R-8 | ADMET prediction service — absorption, distribution, metabolism, excretion, toxicity | Critical | Hard | [ ] |
| R-9 | Structural alerts — PAINS and Brenk filters | Medium | Medium | [ ] |
| R-10 | Drug comparison API (POST /api/compare) | Critical | Hard | [ ] |
| R-11 | Target prediction API — ChEMBL similarity + Morgan fingerprints | Critical | Hard | [ ] |
| R-12 | JWT authentication system | Medium | Hard | [ ] |
| R-13 | WebSocket streaming for real-time progress | Medium | Medium | [ ] |
| R-14 | CORS hardening | Medium | Easy | [ ] |

## Sprint 5-6: Stage 3

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| R-15 | Docking engine — AutoDock Vina integration | Critical | Hard | [ ] |
| R-16 | Molecule generator API — RL-based generation for a target | Critical | Very Hard | [ ] |
| R-17 | AI Agent backend — LangChain orchestrator wrapping all tools | Medium | Hard | [ ] |

# Shantanu — Frontend Specialist (15 Tasks)

Owns everything the user sees. The UI is the product — Shantanu makes PHARMA-AI look and feel like a $1B platform.

## Sprint 1-2: Foundation

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| S-1 | Refactor AnalysisPage.js into clean components | Critical | Medium | [ ] |
| S-2 | Loading experience overhaul — step-by-step progress indicator | Critical | Medium | [ ] |
| S-3 | Mobile responsive design (768px, 1024px) | Medium | Medium | [ ] |
| S-4 | Hover & micro-animations | Low | Easy | [ ] |

## Sprint 3-4: Stage 1 Enhancement + Stage 2

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| S-5 | ADMET dashboard panel — color-coded risk bars (green=safe, red=toxic) | Critical | Medium | [ ] |
| S-6 | Structural alerts panel — highlighted toxic substructures | Medium | Medium | [ ] |
| S-7 | Drug comparison UI — side-by-side with overlaid PK curves | Critical | Hard | [ ] |
| S-8 | Drug-target network graph (cytoscape.js) | Critical | Hard | [ ] |
| S-9 | Analysis history page — My Analyses with search/filter | Medium | Medium | [ ] |
| S-10 | Target prediction results page — confidence bars, pathway cards | Critical | Medium | [ ] |
| S-11 | Interactive onboarding tour | Low | Easy | [ ] |
| S-12 | Dark/Light theme toggle | Low | Medium | [ ] |

## Sprint 5-6: Stage 3

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| S-13 | Docking visualization — protein-ligand viewer, H-bonds, contacts | Critical | Hard | [ ] |
| S-14 | Molecule generator UI — target input, constraints, ranked results | Critical | Hard | [ ] |
| S-15 | AI Agent chat UI — message bubbles, tool execution cards, suggested prompts | Medium | Hard | [ ] |

# Aditya — QA & Documentation Lead (17 Tasks)

Ensures the product works, is well-documented, and properly deployed. Nothing ships without Aditya's sign-off.

## Sprint 1-2: Foundation

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| A-1 | Backend unit tests — pytest for all API routes | Critical | Easy | [ ] |
| A-2 | Frontend component tests — React Testing Library | Medium | Medium | [ ] |
| A-3 | Update README.md — fix outdated info, add screenshots | Critical | Easy | [ ] |
| A-4 | Docker setup — docker-compose.yml for one-command setup | Critical | Medium | [ ] |
| A-5 | SEO & Meta tags | Low | Easy | [ ] |
| A-6 | Error boundary components | Medium | Easy | [ ] |

## Sprint 3-4: Stage 1 Enhancement + Stage 2

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| A-7 | ADMET service tests — validate against known drug properties | Critical | Medium | [ ] |
| A-8 | Target prediction tests — accuracy on known drug-target pairs | Critical | Medium | [ ] |
| A-9 | Integration tests — end-to-end SMILES → analysis → ADMET → targets | Medium | Medium | [ ] |
| A-10 | API documentation — OpenAPI/Swagger with clear descriptions | Medium | Easy | [ ] |
| A-11 | CI/CD pipeline — GitHub Actions: tests on PR, lint, build | Critical | Medium | [ ] |
| A-12 | Test coverage report — 80%+ backend, 60%+ frontend | Medium | Easy | [ ] |
| A-13 | Performance benchmarks — API response times under load | Medium | Medium | [ ] |
| A-14 | Accessibility audit — aria-labels, keyboard nav | Low | Medium | [ ] |

## Sprint 5-6: Stage 3

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| A-15 | Docking engine tests — validate against known crystal structures | Critical | Hard | [ ] |
| A-16 | Agent integration tests — multi-tool workflows | Medium | Hard | [ ] |
| A-17 | Security penetration testing — OWASP Top 10 audit | Critical | Hard | [ ] |

# Ani — Product Engineer (15 Tasks)

Designs features that transform a prototype into a product worth $1B. Ani thinks in user journeys — every pixel has a purpose.

## Sprint 1-2: Foundation

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| N-1 | Analysis dashboard redesign — card layout, favorites, sorting | Critical | Medium | [ ] |
| N-2 | Shareable report links — unique URL per analysis | Critical | Medium | [ ] |
| N-3 | User journey mapping — flow diagrams | Medium | Easy | [ ] |
| N-4 | Feature prioritization doc — RICE framework | Medium | Easy | [ ] |

## Sprint 3-4: Stage 1 Enhancement + Stage 2

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| N-5 | ADMET results UX — traffic-light cards, drill-down, risk summary | Critical | Medium | [ ] |
| N-6 | Target prediction UX — confidence bars, pathway cards, explore flow | Critical | Medium | [ ] |
| N-7 | Drug-target network UX — node types, colors, interactions, filtering | Critical | Medium | [ ] |
| N-8 | Drug interaction checker UX — 2+ SMILES → interaction risks | Medium | Hard | [ ] |
| N-9 | Batch analysis flow UX — CSV upload → progress → download | Medium | Medium | [ ] |
| N-10 | Feedback & rating system — thumbs up/down per panel | Medium | Medium | [ ] |
| N-11 | Analytics dashboard — usage stats, popular drugs, latency | Medium | Medium | [ ] |

## Sprint 5-6: Stage 3 + Agent

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| N-12 | Molecule generator UX — "design a drug" wizard | Critical | Hard | [ ] |
| N-13 | Docking results UX — binding pose viewer, affinity table | Critical | Medium | [ ] |
| N-14 | AI Agent UX — chat UI, tool execution cards, thinking animations | Critical | Hard | [ ] |
| N-15 | Clinical trial prediction UX — Phase I/II/III success display | Medium | Medium | [ ] |

# Vaibhav — Data Engineer & ML Pipeline Lead (15 Tasks)

Owns data pipelines, external API integrations, and ML model serving. Vaibhav is the data backbone — every prediction depends on his pipelines.

## Sprint 1-2: Foundation

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| V-1 | MongoDB schema design — users, analyses, comparisons, feedback, targets | Critical | Medium | [ ] |
| V-2 | Analysis data pipeline — enrich, auto-tag, confidence scores | Critical | Hard | [ ] |
| V-3 | PubChem data scraper — bulk-fetch drug properties | Medium | Medium | [ ] |
| V-4 | Data validation layer — validate AI JSON before MongoDB save | Critical | Easy | [ ] |

## Sprint 3-4: Stage 1 Enhancement + Stage 2

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| V-5 | ChEMBL integration pipeline — bioactivity data for target prediction | Critical | Hard | [ ] |
| V-6 | BindingDB integration — binding affinity lookups | Critical | Hard | [ ] |
| V-7 | Morgan fingerprint index — pre-compute for fast similarity search | Critical | Medium | [ ] |
| V-8 | ADMET model pipeline — download, validate, serve ADMET models | Critical | Hard | [ ] |
| V-9 | Redis caching layer — cache by SMILES hash | Medium | Medium | [ ] |
| V-10 | Analytics collection — instrument analysis count, latency, errors | Medium | Medium | [ ] |
| V-11 | Data export API — CSV/JSON download | Medium | Easy | [ ] |
| V-12 | Backup & recovery — MongoDB daily snapshots | Medium | Medium | [ ] |

## Sprint 5-6: Stage 3

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| V-13 | PDB/AlphaFold pipeline — auto-fetch protein structures for docking | Critical | Hard | [ ] |
| V-14 | Docking results storage — schema for poses and affinities | Medium | Medium | [ ] |
| V-15 | ML model registry — centralized registry with versioning | Medium | Hard | [ ] |

# Himanshu — Database & Dataset Curator (15 Tasks)

Grows the drug database AND curates training/validation datasets for ML models. Himanshu's data quality directly determines prediction accuracy.

## Sprint 1-2: Drug Database Expansion

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| H-1 | Week 1: +10 Cardiovascular drugs | Medium | Easy | [ ] |
| H-2 | Week 2: +10 Anti-infective drugs | Medium | Easy | [ ] |
| H-3 | Data verification script — RDKit SMILES validation | Medium | Easy | [ ] |
| H-4 | Drug category tags — Cardiovascular, CNS, Oncology, etc. | Low | Easy | [ ] |

## Sprint 3-4: Dataset Curation for Stage 2

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| H-5 | Week 3: +10 CNS drugs | Medium | Easy | [ ] |
| H-6 | Week 4: +10 Oncology drugs | Medium | Easy | [ ] |
| H-7 | ADMET benchmark dataset — 50 drugs with known ADMET properties | Critical | Medium | [ ] |
| H-8 | Target-drug validation set — 50 known drug-target pairs | Critical | Medium | [ ] |
| H-9 | DrugBank integration research | Medium | Easy | [ ] |
| H-10 | KEGG pathway mapping for all drugs | Critical | Medium | [ ] |
| H-11 | Disease-target dataset from DisGeNET | Critical | Medium | [ ] |
| H-12 | Database README documentation | Low | Easy | [ ] |

## Sprint 5-6: Stage 3 Dataset Prep

| # | Task | Priority | Difficulty | Status |
| --- | --- | --- | --- | --- |
| H-13 | Docking validation set — 30 drug-protein pairs with crystal structures | Critical | Hard | [ ] |
| H-14 | Weeks 5-8: Expand to 100 drugs (Diabetes, Respiratory, GI, Endocrine) | Medium | Easy | [ ] |
| H-15 | Clinical trial dataset — 500 completed trials from ClinicalTrials.gov | Critical | Hard | [ ] |

# Cross-Team Milestones

| Milestone | Target | Owner(s) | Deps |
| --- | --- | --- | --- |
| Backend refactored | Week 1 | Rishav | None |
| Frontend components split | Week 1 | Shantanu | None |
| MongoDB schema finalized | Week 1 | Vaibhav | None |
| Drug database at 50 drugs | Week 2 | Himanshu | None |
| 80%+ test coverage | Week 2 | Aditya | R-1 |
| Docker one-command setup | Week 3 | Aditya | R-1 |
| RDKit + ADMET integrated | Week 4 | Rishav + Vaibhav | R-7, V-8 |
| ADMET dashboard live | Week 4 | Shantanu | R-8, S-5 |
| CI/CD pipeline active | Week 4 | Aditya | A-11 |
| Comparison feature live | Week 5 | Rishav + Shantanu | R-10, S-7 |
| ChEMBL pipeline operational | Week 6 | Vaibhav | V-5, V-7 |
| Target prediction live | Week 7 | Rishav + Shantanu | R-11, S-8 |
| ADMET benchmark validated | Week 7 | Himanshu + Aditya | H-7, A-7 |
| Drug database at 100 drugs | Week 8 | Himanshu | None |
| Docking engine integrated | Week 10 | Rishav + Vaibhav | R-15, V-13 |
| Molecule generator live | Week 12 | Rishav + Shantanu | R-16, S-14 |
| AI Agent MVP | Week 14 | Rishav + Ani | R-17, N-14 |

# Task Count Summary

| Member | Total Tasks | Critical Tasks |
| --- | --- | --- |
| Rishav | 17 | 10 |
| Shantanu | 15 | 8 |
| Aditya | 17 | 8 |
| Ani | 15 | 8 |
| Vaibhav | 15 | 9 |
| Himanshu | 15 | 6 |
| TOTAL | 94 | 49 |

94 total tasks across 6 team members, spanning 6 sprints (16 weeks). 49 tasks are marked Critical. Each sprint builds on the previous one, following the Insilico-inspired 7-stage roadmap.